**As a customer, I want to Sign-up and login using my e-mail and password,**

**So that I can register quickly and enjoy the services offered.**

**As a user, I want to be able to input my preferences in terms of style and colour so that the website can provide me with personalized outfit recommendations.**

**As a shopper, I want to be able to view curated outfits based on my preference, so that I can get inspiration for my next outfit.**

**As a user, I want to be able to save my favorite outfits or items for future reference, so that I can easily access them at a later time.**

**As a shopper, I want to be able to easily purchase the items featured in the outfits, with multiple sites options and quick checkout, so that I can easily complete my purchase.**

**As a frequent user, I want to be able to receive notifications about new outfit recommendations or sales, so that I can stay informed and not miss out on any deals.**

**Sample User Stories:** *This sample assumes SPRINT 1 & 2 are completed. For SPRINT 3, user stories are already planned along with* ***Acceptance Criteria*** *and* ***Verification Description****.* ***Tasks*** *will be added when SPRINT 3 is completed.*

**SPRINT 1**

**Estimated User Story Points:** 2

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Added** | **Description** | **Status** | **Story Points** | **Actual Equivalent Story Points** | | **% Completed** |
| 100 | Onset | ***As a customer****,*  ***I want*** *to Sign-up and login*  ***So that*** *I can register quickly and enjoy the services offered.* | **C** | **2** | **3** | | **100%** |
| **Acceptance Criteria** | | | **Verification** | | | | |
| **110** | The Sign-up form should include fields for email, username, password, and password confirmation. | | **Create a test case to verify non-empty fields.** | | | | |
| **111** | The Sign-up form should have proper validation for each field, including valid email format, username availability, and password strength requirements. | | **Create test case to verify the Sign-up form includes fields for email, username, password, and password confirmation.** | | | | |
| **112** | Upon successful Sign-up, the customer should receive a confirmation email with a verification link to activate their account. | | **Create test case to verify the confirmation email process.** | | | | |
| **113** | The Login form should include fields for email/username and password and should have proper validation for each field. | | **Create test case to verify the login button to ensure that it is visible post Sign-up.** | | | | |
| **114** | Upon successful submission of the Login form, the customer should be redirected to their account dashboard. | | **The successful submission of the Login form should be tested to ensure that the customer is redirected to their account dashboard.** | | | | |
| **115** | The website should allow the customer to reset their password through a Forgot Password feature. | | **The Forgot Password feature should be tested to ensure that the customer can reset their password.** | | | | |
| **116** | The website should have proper security measures in place to protect the customer's personal information and prevent unauthorized access to their account. | | **The website's security measures should be tested to ensure that they protect the customer's personal information and prevent unauthorized access to their account.** | | | | |
| **ID** | **Tasks** | | | | | **Resource** | |
| *1* | Develop the Sign-Up form with proper validation for each field. | | | | | **Team member 1** | |
| *2* | *Develop the Login form with proper validation for each field* | | | | | **Team member 1** | |
| *3* | *Develop the Forgot Password feature* | | | | | **Team member 1** | |
| *4* | *Develop the Account Dashboard with features such as user profile management and account settings* | | | | | **Team member 2** | |
| 5 | *Implement the confirmation email process for new user registration* | | | | | **Team member 2** | |
| 6 | *Ensure the proper redirection of users upon successful login* | | | | | **Team member 2** | |
| 7 | *Implement security measures such as password hashing and encryption for user data* | | | | | **Team member 3** | |
| 8 | *Test and validate the web application to ensure that it meets security requirements* | | | | | **Team member 3** | |
| 9 | *Develop error handling and logging mechanisms to detect and respond to security threats and other errors* | | | | | **Team member 3** | |

**Actual Completed User Story Points:** 2

**As a customer, I want to Sign-up and login using my e-mail and password,**

**So that I can register quickly and enjoy the services offered.**

**As a user, I want to be able to input my preferences in terms of style and colour so that the website can provide me with personalized outfit recommendations.**

**As a shopper, I want to be able to view curated outfits based on my preference, so that I can get inspiration for my next outfit.**

**As a user, I want to be able to save my favorite outfits or items for future reference, so that I can easily access them at a later time.**

**As a shopper, I want to be able to easily purchase the items featured in the outfits, with multiple sites options and quick checkout, so that I can easily complete my purchase.**

**As a frequent user, I want to be able to receive notifications about new outfit recommendations or sales, so that I can stay informed and not miss out on any deals.**